DETAILED RESEARCH PROPOSAL

I.  GENERAL INFORMATION

Research Title:

MedCore: An AI-powered platform for transparent Hospital Billing and Insurance Reconciliation

Proponent(s):

CALLUENG, MARC ANDRE NICOLAS M.

MONTENEGRO, MICOH JEREMY C.

FERNANDO M. JAMINOLA JR.

ONZA, MCLEIN JEI G.

Project Study Leader:

FERNANDO M. JAMINOLA JR.

Co-Researcher(s):

CALLUENG, MARC ANDRE NICOLAS M.

MONTENEGRO, MICOH JEREMY C.

ONZA, MCLEIN JEI G.

Implementing Institution(s):

Cagayan State University – Carig Campus, College of Information and Computing Sciences

Cooperating Agency(ies):

Regional/Local partner hospitals and healthcare facilities within Cagayan Valley (Region II) for pilot testing and validation.

Duration:

12 Months (Start Date: November 3, 2026 – Completion Date: November 3, 2027)

II. INTRODUCTION

A.  Background/Rationale:

Hospital financial administration in the Philippines is severely constrained by legacy database architectures and disconnected, manual administrative calculations. Under the Philippine healthcare financing landscape, hospital care operates within a fragmented multi-payer environment comprising three divergent financial layers: on-premise Hospital Information Systems (HIS) managing unadjudicated chargemaster items and handwritten physician professional fee (PF) slips; the Philippine Health Insurance Corporation (PhilHealth), which provides foundational social health insurance under All Case Rates (ACR); and private Health Maintenance Organizations (HMOs) and commercial insurers regulated by the Insurance Commission under Executive Order No. 192 (s. 2015). While the Universal Health Care (UHC) Act (RA 11223) envisions comprehensive financial protection, official Philippine Statistics Authority (PSA, 2024) data indicates that Current Health Expenditure reached ₱1.56 Trillion, with catastrophic Household Out-of-Pocket (OOP) expenses accounting for 42.7% (₱615 Billion). Concurrently, private Voluntary Health Insurance (VHI) and commercial HMOs have expanded rapidly to represent 13.0% (₱161.35 Billion) of national health expenditures, disbursing over ₱61.05 Billion in healthcare claims and benefits in 2024 across more than seven million enrolled corporate members. In the absence of an integrated reconciliation middleware, hospital billing departments, patients, and private insurers operate in informational silos, resulting in pervasive billing opacity and prolonged discharge bottlenecks.

When an inpatient is certified as clinically cleared for discharge through an attending physician's 'May Go Home' (MGH) order, the administrative clearance process routinely stalls. In Philippine hospitals, discharge turnaround time (TAT) ranges between 2.5 to 4.5 hours in community facilities and escalates to 4.0 to 8.0+ hours in tertiary private medical centers. Empirical operations research demonstrates that the single largest delay factor occurs during private HMO Letter of Authorization (LOA) adjudication, consuming 2.0 to 4.0 hours per patient. Hospital billing clerks must manually transcribe paper charges into disparate insurer web portals or clearinghouses, awaiting off-site claims adjusters who routinely disallow routine hospital supplies (e.g., PPE, admission kits, cannulas, and ward sundries) and enforce strict room-and-board inner limits. Compounding this friction is the contractual 'PhilHealth-First' rule: HMO policies strictly require the statutory PhilHealth case rate to be calculated and deducted before private coverage applies. Any clerical delay or missing documentation in PhilHealth verification immediately halts HMO processing, shifting the unfiled deduction straight into the patient's out-of-pocket cash obligation. In Philippine society, women disproportionately carry the burden of family caregiving and front-desk financial coordination, enduring hours of anxiety and opaque cashier confrontations. Furthermore, over 75% of frontline hospital billing staff, nursing coordinators, and social workers are women who absorb the emotional distress and unpaid overtime caused by these systemic administrative failures.

MedCore directly resolves this multi-payer crisis by introducing a non-invasive, intelligent financial reconciliation and multi-payer middleware platform sitting between legacy hospital systems, PhilHealth, private HMOs, and patients. Operating through a closed-loop 5-pillar value engine (GUIDE, VERIFY, REWARD/SETTLE, REPORT, and IMPROVE), MedCore non-invasively captures real-time hospital chargemaster feeds, automates the complete statutory deduction cascade (12% VAT exemption, 20% Senior Citizen and PWD discounts under RA 9994/RA 10754, PhilHealth ACR splits, and private HMO eLOA benefit caps), and compresses discharge workflows toward an operational SLA target of under 45 minutes. By decoupling deterministic billing mathematics from privacy-preserving AI proxies (Google AI Studio Gemini 2.5 Flash with automated Protected Health Information de-identification under RA 10173), MedCore provides patients with real-time, plain-language billing explanations via SMS magic links while enforcing statutory protections such as legally binding 0% interest digital promissory notes under Republic Act No. 9439 (Anti-Hospital Detention Law).

B.  Statement of the Problem/Objectives:

General Objective:

Generally, this study aims to design, develop, and evaluate MedCore, an intelligent multi-payer middleware platform engineered to streamline hospital billing transparency, automate statutory and private HMO reconciliation, and accelerate digital patient discharge workflows across Philippine healthcare facilities. Specifically, this research seeks to answer the following questions:

- 1. What is the current baseline hospital discharge turnaround time (TAT) and bed turnover time across partner healthcare facilities, and what are the specific delay contributions attributable to attending physician professional fee posting, PhilHealth eClaims compilation, and private HMO final Letter of Authorization (eLOA) adjudication?

- 2. How can the MedCore middleware platform be architecturally designed and developed to: (a) non-invasively ingest unadjudicated chargemaster and encounter feeds from legacy hospital information systems (HIS); (b) automate the multi-payer statutory deduction cascade, coordinating 12% VAT exemptions, 20% Senior Citizen and PWD discounts (RA 9994/RA 10754), PhilHealth All Case Rates (ACR), and private HMO benefit caps and consumable exclusion rulebooks; (c) streamline commercial HMO electronic Letter of Authorization (eLOA) generation and PhilHealth eClaims 3.0 (eSOA XML schema) pre-flight compliance; and (d) provide privacy-preserving, plain-language patient billing summaries via omnichannel SMS magic-link mobile interfaces?

- 3. What is the level of software quality and user acceptability of the developed MedCore platform as evaluated by: (a) IT Experts and Hospital Administrators based on the ISO/IEC 25010 Software Quality Standard (specifically Functional Suitability, Performance Efficiency, Security/Data Privacy, and Reliability); (b) Discharged patients, family caregivers, and hospital billing personnel based on the Technology Acceptance Model (TAM) (Perceived Usefulness and Perceived Ease of Use); and (c) Project evaluators based on the Harmonized Gender and Development Guidelines (HGDG Box 13 Health and Box 19 ICT)?

- 4. Is there a statistically significant reduction in hospital discharge turnaround time (TAT) and hospital bed turnover time after the implementation of the MedCore platform compared to the established pre-implementation baseline?

Objectives of the Study:

To answer the aforementioned questions, the researchers will pursue the following specific objectives:

- 1. To conduct a baseline time-motion study and needs assessment across partner hospital facilities to map current discharge bottlenecks, quantifying the specific time sinks incurred by manual doctor PF posting, PhilHealth claims verification, and private HMO final LOA adjudication.

- 2. To design and develop the MedCore middleware, encompassing the non-invasive legacy HIS connector, the automated multi-payer statutory deduction engine (VAT, SC/PWD, PhilHealth, HMO), the PhilHealth eClaims 3.0 / eSOA XML validator, the private HMO eLOA coordination hub, and the privacy-preserving AI-powered omnichannel SMS/PWA patient billing explainer.

- 3. To evaluate the technical software quality using the ISO/IEC 25010 standard with IT experts and administrators, assess user acceptability using the Technology Acceptance Model (TAM) with hospital personnel and patients, and measure gender-responsiveness using the Harmonized Gender and Development Guidelines (HGDG).

- 4. To measure and evaluate the platform’s real-world operational impact by statistically comparing post-implementation hospital discharge turnaround times and bed turnover rates against established baseline metrics.

III. REVIEW OF LITERATURE:

Healthcare financial administration in the Philippines operates within a highly fragmented multi-payer environment characterized by severe out-of-pocket exposure and divergent institutional payment pipelines. Official data from the Philippine Statistics Authority (PSA, 2024) Philippine National Health Accounts reveals that total Current Health Expenditure (CHE) expanded to ₱1.56 Trillion, with Household Out-of-Pocket (OOP) financing representing a dominant 42.7% (₱615 Billion). While the Universal Health Care (UHC) Act (Republic Act No. 11223) mandates automatic entitlement to the National Health Insurance Program, recent health economics evaluations demonstrate that social health insurance provides an effective financial support value of only 20% to 40% for inpatient confinements, leaving patients exposed to substantial unexpected expenses (Pantig & Ulep, 2025; Casas et al., 2025). To bridge this coverage shortfall, private Voluntary Health Insurance (VHI) and commercial Health Maintenance Organizations (HMOs) have surged by 44.6% year-on-year to represent 13.0% (₱161.35 Billion) of national health expenditures, disbursing ₱61.05 Billion in medical benefits in 2024 (Insurance Commission, 2024). Pantig and Ulep (2025) emphasize that the structural lack of coordination between PhilHealth, commercial HMOs, and hospital providers generates severe administrative friction, opaque cost-shifting, and redundant billing procedures that undermine national universal healthcare objectives.

Health Maintenance Organizations in the Philippines are supervised and regulated by the Insurance Commission pursuant to Executive Order No. 192 (Series of 2015). Under rigorous capitalization and solvency requirements, the domestic HMO sector has consolidated into 25 licensed entities—led by major corporate providers including Maxicare Healthcare Corporation, Intellicare (Asalus Corporation), Medicard Philippines, PhilCare, and Pacific Cross—covering over seven million corporate and individual subscribers (Insurance Commission, 2024). To manage underwriting risk and loss ratios, commercial HMOs enforce intricate contractual provisions, including Maximum Benefit Limits (MBL), strict room-and-board daily allowances, and exhaustive consumable exclusion lists that disallow standard hospital sundries (such as PPE, admission kits, cannulas, and routine ward supplies) as non-payable overhead (Insurance Commission, 2024; MedCore Vault Domain Analysis). In hospital operations, the inpatient discharge clearance process represents the single largest non-clinical delay, requiring 150 to 270 minutes (2.5 to 4.5 hours) in community facilities and 240 to 480+ minutes (4.0 to 8.0+ hours) in tertiary private institutions (Desalva et al., 2021). Operational analyses establish that manual HMO Letter of Authorization (LOA) adjudication is the primary culprit, consuming 2.0 to 4.0 hours per patient as hospital clerks manually assemble preliminary statements of account, transmit them to remote corporate claims examiners, and await line-by-line manual scrubbing. Struck-out expenses are abruptly shifted into the patient's personal balance at the cashier desk, driving a 33.8% surge in formal consumer disputes handled by the Insurance Commission's Public Assistance and Mediation Division (PAMD, 2023).

A critical systemic bottleneck identified in Philippine health financing is the universal 'PhilHealth-First' coordination rule enforced across commercial HMO contracts. Under this policy, private HMO benefits are strictly secondary and supplemental to state health insurance; hospitals must calculate and deduct the statutory PhilHealth case rate before HMO coverage can be applied against the remaining bill. When a patient encounters administrative delays in securing their PhilHealth Member Data Record (MDR), qualifying contribution records, or Claim Form 1 (CF1), HMO claims examiners automatically deduct the estimated PhilHealth rate from their approved authorization, converting it into an immediate, out-of-pocket cash liability for the patient. As documented by Banogon et al. (2025) and Co et al. (2026), hospital billing staff are forced to operate as human clearinghouses, toggling between disconnected software terminals: the hospital's on-premise Hospital Information System (e.g., BizBox, Comlogik, Medsys), the PhilHealth portal, and multiple standalone HMO portals or clearinghouse terminals. This fragmented re-keying creates clerical errors, billing disputes, and Return-to-Hospital (RTH) claim rejections of 15% to 20%, trapping between ₱4 Billion and ₱10 Billion in unpaid claims that severely constrain private hospital liquidity (Private Hospitals Association of the Philippines [PHAPi], 2024).

To modernize provider reimbursement, PhilHealth has rolled out standardized electronic claims protocols, including PhilHealth Circular No. 2019-0002 mandating electronic Claim Form 4 (CF4) clinical abstracts and Circular No. 2023-0026 mandating machine-readable XML Statements of Account (eSOA) under eClaims 3.0. Scanned image or PDF billing statements have been permanently phased out in favor of strict mathematical validation against the national standard library. Furthermore, PhilHealth officially suspended and subsequently abolished the 90-day Single Period of Confinement (SPC) policy under Circular No. 2024-0021 (effective October 1, 2024), authorizing claims for repeated inpatient admissions and requiring healthcare providers to upgrade their billing middleware to support dynamic claims refiling and multi-encounter reconciliation. Hagag et al. (2025) and Casas et al. (2025) demonstrate that while these digital mandates modernize state claims processing, their success depends entirely on whether healthcare facilities can deploy intelligent middleware capable of harmonizing disparate hospital chargemasters with state and private insurer data schemas.

Hospital financial reconciliation in the Philippines is strictly governed by national statutes safeguarding patient welfare. Republic Act No. 9439 (Anti-Hospital Detention Law) prohibits the physical detention of medically cleared patients on grounds of nonpayment and establishes that patients in basic accommodations are entitled to depart upon executing a valid promissory note. Republic Act No. 10932 (Anti-Hospital Deposit Law) penalizes demanding advance payments for emergency care, while Republic Act No. 9994 and Republic Act No. 10754 mandate a sequential 12% VAT exemption followed by a 20% statutory discount for Senior Citizens and Persons with Disabilities. In parallel, Republic Act No. 10173 (Data Privacy Act of 2012) mandates rigorous end-to-end encryption and role-based access control for Protected Health Information (PHI). Crucially, health financing systems intersect directly with Gender and Development (GAD) mandates codified in Republic Act No. 7192, Republic Act No. 9710 (Magna Carta of Women), and the Harmonized Gender and Development Guidelines (HGDG, Third Edition, 2019 / NEDA, PCW, ODA-GAD Network). Under HGDG Box 13 (Health) and Box 19 (ICT), projects must evaluate gender-differentiated impacts. In the Philippines, women disproportionately carry the burden of informal caregiving, patient advocacy, and financial coordination during family hospitalizations, while over 75% of frontline hospital administrative personnel (nurses, billing clerks, and social workers) are women who absorb the emotional strain of hostile billing confrontations. Ensuring transparent, automated multi-payer adjudication and non-predatory digital promissory notes protects both vulnerable female caregivers and frontline healthcare workers.

International health informatics benchmarks, such as the Cedar Healthcare Platform and OODA Health reference architectures, demonstrate that addressing multi-payer fragmentation requires an intelligent middleware layer sitting non-invasively between legacy EHRs, state payers, and private insurers (Contrary Research, 2023). Rather than replacing complex hospital core systems, modern middleware utilizes automated Change Data Capture (CDC), deterministic calculation engines for centavo-exact statutory deductions, and privacy-preserving Artificial Intelligence to generate plain-language explanations. By integrating deterministic multi-payer rule engines with privacy-first Large Language Models (LLMs) that de-identify protected patient data prior to natural language synthesis, modern healthcare systems can compress discharge turnaround times from hours to minutes, eliminate billing disputes, and guarantee statutory compliance across public and private hospitals.

IV. CONCEPTUAL/THEORETICAL FRAMEWORK:

This study is anchored on the integration of the Technology Acceptance Model (TAM) by Fred Davis and the Information Systems Success Model (ISSM) by DeLone and McLean.

The Technology Acceptance Model (TAM) will evaluate platform adoption across two primary constructs: Perceived Usefulness (how the automated tripartite deduction cascade and real-time HMO reconciliation accelerate discharge throughput) and Perceived Ease of Use (how effortlessly patients and caregivers navigate mobile SMS magic links and plain-language ledgers). Concurrently, the ISSM provides the theoretical foundation for evaluating technical excellence across four dimensions: System Quality (measured by the reliability and non-invasive integration of the database connector with legacy HIS/EMRs); Information Quality (evaluated by the centavo-exact precision of the multi-payer deduction cascade encompassing 12% VAT exemption, 20% SC/PWD discounts, PhilHealth ACR splits, and HMO benefit limits); Service Quality (measured by prompt omnichannel SMS delivery, responsive discharge status updates, and transparent dispute resolution); and Net Benefits (measured by the quantitative reduction in hospital bed turnover time and discharge bottlenecks). Finally, the study integrates the Harmonized Gender and Development Guidelines (HGDG / Sara Longwe Framework) to assess the platform's impact on Welfare, Access, Conscientization, and Participation, ensuring equitable financial transparency for female family caregivers and alleviating administrative strain on female hospital billing and nursing staff.

Figure 1. Theoretical Framework of the Study.

Figure 2. Conceptual Framework of the Study.

V.  SIGNIFICANCE OF THE STUDY:

a) National Goals/Plans: Supports the Department of Health’s (DOH) eHealth Strategic Framework, the Universal Health Care (UHC) Act (RA 11223), and the Insurance Commission’s regulatory agenda under Executive Order No. 192 (s. 2015) and the Financial Products and Services Consumer Protection Act (RA 11765) by optimizing multi-payer healthcare financing, eliminating claims friction, and establishing transparent, coordinated provider payment mechanisms across state and commercial insurers.

b) National Policies: Ensures strict institutional compliance with Republic Act No. 9439 (Anti-Hospital Detention Law) through automated 0% interest digital promissory notes, Republic Act No. 10932 (Anti-Hospital Deposit Law) via non-binding pre-admission orientation, Republic Acts No. 9994 and 10754 through deterministic senior citizen and PWD discount calculations, Republic Act No. 10173 (Data Privacy Act of 2012) via role-based access and PHI anonymization, and Republic Act No. 9710 (Magna Carta of Women) and RA 7192 via Harmonized Gender and Development Guidelines (HGDG) gender-responsive standards.

c) Emerging Realities: Mitigates severe hospital administrative staffing shortages and multi-payer data fragmentation by replacing manual, phone-based HMO LOA chasing and multi-portal re-keying with automated tripartite reconciliation, PhilHealth eClaims 3.0 eSOA XML validation, and modern digital payment integrations (QR Ph, GCash, Maya).

d) Regional/Local Goals/Plans: Advances healthcare modernization across Cagayan Valley (Region II) by eliminating administrative discharge bottlenecks, directly improving hospital bed turnover rates, expanding clinical capacity, and aligning directly with the Provincial Government of Cagayan (PGC) EGAY Platform (Good Governance and Youth & Elderly Welfare pillars) while qualifying for statutory provincial 5% GAD budget attribution.

e) Community Goals/Plans: Protects financially vulnerable patients and female family caregivers from hidden out-of-pocket costs, arbitrary consumable disallowances, and traumatic discharge delays by delivering real-time, plain-language, transparent billing statements directly via mobile SMS magic links and providing humane, legally sound 0% interest repayment arrangements.

VI. PROCEDURE/METHODOLOGY:

The project will employ a participatory developmental approach involving the research project team and designated hospital personnel. The implementation will begin with consultation, needs assessment, and process mapping to identify requirements for the proposed systems. These requirements will guide the design and development of the systems, followed by testing, user validation, refinement, and deployment.

After deployment, designated personnel will undergo system orientation and hands-on training. The developed systems will subsequently be evaluated by selected users in terms of functionality, usability, and effectiveness. User feedback and evaluation results will be used to identify necessary improvements and recommendations for the continued use and sustainability of the systems.

Research Design & Software Development Life Cycle (SDLC) The technical construction of MedCore will utilize the Evolutionary Prototyping SDLC model. Given the complexity of hospital billing workflows, a prototyping approach ensures system requirements are accurately captured before deep technical integration begins. Initial UI/UX prototypes will be presented to users for feedback, continually refined, and sequentially integrated with legacy EMR systems.

System Architecture and AI Integration (Data Privacy Compliance) To strictly comply with the Data Privacy Act of 2012 (RA 10173) and National Privacy Commission regulations, the MedCore architecture strictly separates deterministic financial calculations from Generative AI processing. All statutory and commercial billing mathematics (12% VAT exemption, 20% Senior Citizen and PWD discounts, PhilHealth All Case Rates, and private HMO policy rules) are executed entirely on-premise or within a private cloud by a deterministic calculation engine with centavo precision. Artificial Intelligence integration utilizes Google AI Studio's Gemini API (gemini-2.5-flash) mediated exclusively through a secure backend proxy (apps/server). Before any prompt payload is transmitted to the AI proxy, an automated local de-identification scrubber strips all Protected Health Information (PHI) and Personally Identifiable Information (PII)—including patient names, hospital numbers, PhilHealth PINs, and contact details. The AI engine operates strictly as a natural-language explanatory and claims forensic agent: it translates complex medical codes and disallowances into plain-language Taglish or Ilocano explanations for patients, generates pre-flight risk assessments for PhilHealth RTH denials against CF4 clinical notes, and drafts evidence-based medical necessity appeals for contested HMO claims.

Implementation Process

The study operationalizes the Design Science Research (DSR) framework through a rigorous 9-stage workflow:

- Consultation: Engage with stakeholders (hospital administrators, users, experts) to understand needs, expectations, and project scope.

- Needs Assessment: Analyze current processes, identify problems and requirements, and conduct a baseline time-motion study to measure current hospital bed turnover times.

- System Design: Create the system architecture, database design, user interface, and technical specifications.

- Development: Build the system based on the design using appropriate technologies and coding standards.

- Testing: Verify functionality, performance, security, and usability, and fix issues to ensure the system meets requirements.

- Deployment: Install the system in the production environment and make it available to end users.

- Training: Equip users with the necessary knowledge and skills to effectively use the system.

- Evaluation: Measure system performance, user satisfaction, and achievement of objectives.

- Enhancement: Implement improvements based on feedback, new requirements, and evolving needs.

Criteria in the Selection and Screening of Participants

Participants will be selected through purposive sampling. To satisfy the study's dual-evaluation framework, participants will be categorized into two distinct user groups:

Group A: IT Experts and Hospital Personnel (For ISO/IEC 25010 and TAM Evaluation)

- Be current personnel or administrators of the partner regional/local healthcare facilities.

- Be directly involved in hospital IT administration, billing, PhilHealth claims submission, private HMO coordination, or clinical records management workflows.

- Be identified as potential users or administrators of the MedCore staff dashboard.

- Be willing to participate in system orientation, hands-on training, and the technical evaluation phases.

Group B: End-User Patients (For TAM Evaluation)

- Be a purposive subset of recently discharged inpatients (or their authorized family caregivers/proxies) who have experienced the hospital’s discharge and billing process under PhilHealth, private HMO, or self-pay coverage.

- Have access to a standard mobile device to properly test, navigate, and evaluate the clarity of the patient-facing SMS magic links and digital checkout interfaces.

General Criteria for All Participants:

- Must provide documented informed consent to participate in the project activities.

- Personnel or patients who are not involved in the covered billing/discharge processes, or who are unavailable or unwilling to participate, will be strictly excluded from the system evaluation activities.

Capability Building / Training

The capability-building component will ensure that designated personnel can effectively use and manage the developed systems. Training will use a hands-on approach based on actual hospital workflows and will cover:

| Training Activity | Coverage | Expected Output |
| --- | --- | --- |
| System Orientation | Purpose, features, functions, and user roles of the systems | Participants understand the systems and their functions |
| Hands-on Training | Encoding, recording, searching, updating, tracking, and report generation | Participants demonstrate basic system operation |
| System Management Training | Data management, basic troubleshooting, backup, and responsible information handling | Designated personnel capable of basic system management |

VII. EXPECTED OUTPUTS:

Upon completion of the 12-month project duration, the research will produce:

- 1. A fully functional MedCore Multi-Payer Middleware Prototype deployed in a partner hospital setting, featuring a working legacy HIS database connector, automated multi-payer statutory deduction engine (VAT, SC/PWD, PhilHealth, HMO), private HMO eLOA coordination module, PhilHealth eClaims 3.0 / eSOA XML pre-flight validator, and SMS magic-link digital checkout gateway.

- 2. A Comprehensive Impact Evaluation Report detailing ISO/IEC 25010 software quality benchmarks, TAM user acceptability metrics, Harmonized Gender and Development Guidelines (HGDG) Gender-Responsiveness certification, and quantitative statistical comparisons of discharge turnaround times (TAT) and hospital bed turnover rates against established pre-implementation baselines.

- 3. Comprehensive User Manuals, Technical API Documentation, and AI Data Privacy Governance Guidelines (ensuring zero-PHI leakage) turned over to partner hospital administration and IT departments for long-term operational sustainability.

- 4. An Academic Capstone Research Manuscript ready for presentation and publication in high-impact national and international health informatics and computing research conferences.

VIII. SCHEDULE OF ACTIVITIES:

The implementation schedule spans a 12-month period, utilizing the developmental workplan structure to track distinct project milestones.

Major Activities Workplan

| Major Activities | Q1 (Nov - Jan) | Q2 (Feb - Apr) | Q3 (May - Jul) | Q4 (Aug - Oct) |
| --- | --- | --- | --- | --- |
| Project coordination and hospital consultation | / |  |  |  |
| Needs assessment and process mapping | / |  |  |  |
| Needs assessment, process mapping, and baseline data gathering | / |  |  |  |
| System development |  | / | / |  |
| System testing and debugging |  | / | / |  |
| User acceptance testing and refinement |  | / | / |  |
| System deployment |  | / | / |  |
| System orientation and training |  |  | / | / |
| System evaluation |  |  | / | / |
| Documentation and final reporting |  |  | / | / |

Implementation Targets & Indicators

| Program / Project Phase | Expected Output / Indicator | Schedule |
| --- | --- | --- |
| Consultation & Design | 1 partnership/MOA established System requirements specification document | Q1 |
| Development & Testing | UAT completion report Bug-fix documentation | Q2 – Q3 |
| Deployment & Training | Deployed systems | Q3 |
| Evaluation & Reporting | Post-implementation monitoring report User feedback report | Q4 |

IX. BUDGETARY REQUIREMENTS:

(This includes a detailed/itemized breakdown of the total project cost and the source/s of funds per quarter, the first quarter should be broken down into month. ( Please see attached form)

X.  LITERATURE CITED:

Banogon, M. R., Llanes, G. E. D. C., Nañagas, J. M. P. R., & Galvez Tan, J. Z. (2025). Bridging policy and practice: A qualitative study on PhilHealth claims and financial processes in public hospitals. Philippine Journal of Health Research and Development, 29(3), 79–90. https://doi.org/10.4103/PJHRD.PJHRD_6_25

Casas, L., Hagag, S. R. H. M., Ho, F. D. V., Medina, R., Rodriguez, H. M., & Ulep, V. G. (2025). Measuring hospital performance in the Philippines: Evidence on quality, efficiency, and equity from social health insurance claims (PIDS Discussion Paper Series No. 2025-30). Philippine Institute for Development Studies. https://hdl.handle.net/10419/331530

Co, P. A., Vîlcu, I., Boxshall, M., Tambio, J., Hart, T., Serebro, D., Lacroix, A., Alvior, H. M., Hameed, N., Mariano, M. A., Mirangi, E., Murira, F., Mulyadita, U., Nakyanzi, A., Offosse, M.-J., Putra, R., Khan, M. S. U., Samson, M. C., Setiawan, E., & Ravishankar, N. (2026, July). Financing the frontlines: How health facilities receive, manage, and utilize resources in six low- and middle-income countries. Health Systems Insight; ODI Global. https://healthsystemsinsight.org/wp-content/uploads/2026/07/Facility-Financing-Report_July-2026.pdf

Davis, F. D. (1989). Perceived usefulness, perceived ease of use, and user acceptance of information technology. MIS Quarterly, 13(3), 319–340. https://doi.org/10.2307/249008

DeLone, W. H., & McLean, E. R. (2003). The DeLone and McLean model of information systems success: A ten-year update. Journal of Management Information Systems, 19(4), 9–30. https://doi.org/10.1080/07421222.2003.11045748

Desalva, R., Mendoza, O., & Santos, J. (2021). Descriptive study on inpatient discharge clearance workflows and operational bottlenecks in Philippine hospitals. Philippine Healthcare Operations Review, 14(2), 45–58.

Executive Order No. 192, Series of 2015. (2015). Transferring the regulation and supervision of Health Maintenance Organizations (HMOs) to the Insurance Commission. Office of the President of the Philippines. Malacañang Records Office.

Hagag, S. R. H. M., Rodriguez, H. M., Ho, F. D. V., Uy, J., & Ulep, V. G. (2025). Utilization of inpatient care in the Philippines: Evidence from social health insurance claims data (PIDS Discussion Paper Series No. 2025-63). Philippine Institute for Development Studies. https://doi.org/10.62986/dp2025.63

Insurance Commission. (2023). Annual Report 2023 & Public Assistance and Mediation Division (PAMD) Statistics. Insurance Commission of the Philippines. https://www.insurance.gov.ph

Insurance Commission. (2024). Health Maintenance Organization (HMO) industry performance report 2024. Insurance Commission of the Philippines. https://www.insurance.gov.ph

National Economic and Development Authority, Philippine Commission on Women, & Official Development Assistance Gender and Development Network. (2019). Harmonized Gender and Development Guidelines (HGDG) for project development, implementation, management, monitoring and evaluation (3rd ed., 2nd printing). NEDA & PCW. https://unifast.gov.ph/assets/pdf/gad/HGDG_guidelines.pdf

Pantig, I. M., & Ulep, V. G. (2025). Piecing the puzzle: Addressing the multi-payer and fragmented health financing system in the Philippines (PIDS Discussion Paper Series No. 2025-28). Philippine Institute for Development Studies. https://doi.org/10.62986/dp2025.28

Philippine Health Insurance Corporation. (2019). Circular No. 2019-0002: Guidelines on the electronic submission of Claim Form 4 (CF4) for All Case Rates claims. PhilHealth.

Philippine Health Insurance Corporation. (2023). Circular No. 2023-0026: Mandatory electronic submission of Statement of Account (eSOA) in standardized XML format for accredited healthcare institutions. PhilHealth.

Philippine Health Insurance Corporation. (2024). Circular No. 2024-0021: Official suspension and abolition of the Single Period of Confinement (SPC) policy for repeated inpatient admissions. PhilHealth.

Philippine Statistics Authority. (2024, July). Philippine National Health Accounts (PNHA) 2023–2024 report: Current health expenditures and financing schemes. Philippine Statistics Authority. https://psa.gov.ph/pnha

Private Hospitals Association of the Philippines. (2024). Position paper on hospital financial liquidity and health insurance reimbursement backlogs. Senate Committee on Health and Demography Hearings.

Republic Act No. 7192. (1992). Women in Development and Nation-Building Act. Official Gazette of the Republic of the Philippines.

Republic Act No. 9439. (2007). An Act prohibiting the detention of patients in hospitals and medical clinics on grounds of nonpayment of hospital bills or medical expenses. Official Gazette of the Republic of the Philippines.

Republic Act No. 9710. (2009). The Magna Carta of Women. Official Gazette of the Republic of the Philippines.

Republic Act No. 9994. (2010). Expanded Senior Citizens Act of 2010. Official Gazette of the Republic of the Philippines.

Republic Act No. 10173. (2012). Data Privacy Act of 2012. National Privacy Commission.

Republic Act No. 10754. (2016). An Act expanding the benefits and privileges of Persons with Disability (PWD). Official Gazette of the Republic of the Philippines.

Republic Act No. 10932. (2017). An Act strengthening the Anti-Hospital Deposit Law. Official Gazette of the Republic of the Philippines.

Republic Act No. 11223. (2019). Universal Health Care Act. Official Gazette of the Republic of the Philippines.

Republic Act No. 11765. (2022). Financial Products and Services Consumer Protection Act. Official Gazette of the Republic of the Philippines.

Submitted:						Endorsed by:

FERNANDO M. JAMINOLA JR.

___________________________________		_____________________________

(Printed Name and Signature of Proponent)		(Signature above printed Name)